TASK PLAN

Tasks Completed as per the plan:

Development of application with following features:

1.Added Customer and Slot Owner Logins

2.Added Maps to Customer Activity with parking slots being displayed

3.Added Slot owner with the slot addition field to add the slot to Maps

Tasks pending or brought forward:

1.Addition of KYC to Customer and Slot onwer

2.Categorizing Parking Slots based on Car model and Economy

3.Adding the Bottom Navigation View of Parking Slots sorted by distance

4.Adding Payment Gateway

5. .Improvising UI

Tasks Planned for the week:

1.Adding KYC

2. Categorizing Parking Slots based on Car model and distance

Tasks Pushed for further weeks:

1.Adding the Bottom Navigation View of Parking Slots sorted by distance

2.Adding Payment Gateway

3. .Improvising UI

Tasks planned but now deemed not to do: (please state the reasons also) :

1.Payment Gateway