TASK PLAN

Tasks Completed as per the plan:

1. Building a prototype.
2. Survey about our project.

Tasks pending or brought forward:

1. Direct interaction with End users.
2. Testing of product with real application
3. Providing casing to our product.
4. Interaction with gas company.

Tasks Planned for the week:

1. Direct intercation with end users.
2. Interaction with gas companies.

Tasks Pushed for further weeks:

1. Providing casing to our product

2. Testing of product with real application.

Tasks planned but now deemed not to do: (please state the reasons also) :

1. Testing of our product with domestic LPG gas cyclinder, as it is dangerous, but we thought of testing it with ciggette lighter and controling a 220V load.